**Completed**

* Successfully upgraded PeopleTools to version 8.56. We did encounter an issue that caused the system to be slow. After a week of struggling to determine the cause, we identified it as a broad security measure we had put in place when we implemented the new student UI. We were able to define the security constraint more narrowly and now see a level of performance we have not experienced since April. In addition, we were able to remove the second DUO prompt that was implemented before DUO was required for 100% of the user population.
* Generated December billing which includes charges for spring 2018.
* In the first code migration since the freeze initiated on October 4th, we will move the following items into production in the 12/7 maintenance window:
  + Fixes pertaining to the My Exam Pagelet from ServiceNow ticket INC0662603
  + Added time (in addition to date) on audit tables for plan/subplan
  + Fixed interface to HR to capture info on student workers per ticket INC0661548
  + Fix for Schreyers Honor Admissions Applications—if no Fall application found, check for Summer
  + Fix to Home Campus Enrollment – Needed to handle case where ​Campus not being found correctly for students with more than one career at more than one campus using the swap classes functionality
  + Update to LionPATH Admissions interface to that the applicant has completed their Self-Reported Academic Record
  + Update to outbound NSO interface to include two additional student group codes
  + Update outbound interface to (GradesFirst) setting terms limits for passing data on inactivated student-athletes
* Met with ARRSA to review the report they requested for the Faculty Senate.

**In progress/ongoing**

* Addition/Clean-up of query descriptions
* Working on a set of new dashboards based on newly available iTwo data
* Determining approach to migrating work centers which are not typical development objects
* Redesign of new public interface: public.lionpath.psu.edu slated to go live on 1/24/2018.
* Preparing to release a new set of iTwo dashboards on enrollment data
* Redesign of LionPATH Launch website
* Adding LionPATH jobs to Control-M scheduling system
* Process for handling merges of “duplicate identities” handling process in conjunction with OIS

**Upcoming**

12/8 – Release final grade rosters

12/14 - Regular code release from LionPATH (two weeks in a row to catch-up from freeze)

12/16 - Commencement