**Completed**

* 9/28 production release:
  + Fixes for Student Affairs interface, enrollment appointment display in student UI, and PA State Grant
  + Modifications for Self-reported grading (part 2)
  + Additional data views in support of TLT’s predictive analytic efforts
* Testing and data validation for Release iTwo Term Enrollment v1.2
* Supported No Show process through cancelation by Registrar’s Office
* Training: Accessibility training for whole team; work center webinar for whole team;
* Responded to preliminary report by Deloitte IT auditors

**In progress/ongoing**

* Completing development and testing of items targeted for last release prior to freeze for 8.56 upgrade
* Functional team identifying test scripts to be run as part of the 8.56 upgrade.
* Knowledge transfer/training of new team members
* Work with BI Team on iTwo data roll-outs
* Redesign of new public interface: public.lionpath.psu.edu
* Redesign of LionPATH website
* Disaster recovery plan
* Adding LionPATH jobs to Control-M scheduling system
* Continuing planning for 2018 mandatory health insurance initiative
* Process for handling merges of “duplicate identities” handling process in conjunction with OIS

**Upcoming**

**9/29** Census file extract

**9/20: Shopping Cart opens for Spring 2018**

**•**

**10/4: First Date to Enroll in Spring 2018**

**9/20: Shopping Cart opens for Spring 2018**

**•**

**10/4: First Date to Enroll in Spring 2018**

**10/4** First Date to Enroll in Spring 2018

10/6Start of Production code freeze associated with 8.56 Tools Upgrade

12/7 First migration post upgrade

Release of new Public webpage and LionPATH website and other UX improvements

**Issues**

* Still working with key functional offices on support model; meanwhile we are collectively not delivering support in a systematic fashion and need all offices to participate in ServiceNow.