**Completed**

* All instances upgrades to PeopleTools 8.56.04 (from 8.56.03) which was just released by Oracle
* 2 emergency fixes: 1) for web service used by UAO to differentiate withdraw reasons: withdraw app after deny from withdraw app after offer; and 2) to new self-reported grade functionality.
* Responses to external financial audit findings
* Enabled QNA for work center development

**In progress/ongoing**

* Configuration and testing of possible new “PA Resident Surcharge” mid-year fee
* PeopleTools Upgrade
	+ All issues surfaced through initial 8.56 testing have been resolved.
	+ Upgrade time for QNA, whose infrastructure closely resembles production, was faster than anticipated. Down time may be less than 24 hours
	+ LDMO business analysts working with functional offices on any changes required to accommodate the outage
	+ Team also working with communications on messages for to inform system users of the November 24-25th outage and the need to clear browser cache in the wake of the upgrade.
* Addition/Clean-up of query descriptions
* Work with OUR on approach to coding the new Gen Eds.
* Work with BI Team on testing of new and revised iTwo content for class meeting patterns, class enrollment, class instructor and academic class.
* Redesign of new public interface: public.lionpath.psu.edu
* Redesign of LionPATH website
* Adding LionPATH jobs to Control-M scheduling system
* Process for handling merges of “duplicate identities” handling process in conjunction with OIS
* LDMO development activities continuing during deployment freeze

**Upcoming**

 11/3-11/8 Test Bundle 47 in QNA

11/9 Apply Bundle 47 to Production

11/25 Upgrade PeopleTools to 8.56.04 on production

12/7 First migration post upgrade

 Release of new Public webpage and LionPATH website

**Issues**

* Still working with key functional offices on support model; meanwhile we are collectively not delivering support in a systematic fashion and need all offices to participate in ServiceNow.