**Proposed 9.2 Upgrade Details**

* Deadline for new 9.0 work requests (fixes aside) December 31, 2018
* Code Freeze March 15, 2019 – July 8, 2019 to allow for expanded test period
* LionPATH Down Maximum Window: 8:00 a.m. July 4, 2019 – 8:00 a.m. Sunday July 7, 2019

**Completed**

* Refresh of QNA environment
* Sign-off on items to be migrated in 2/15 maintenance window
  + \*Update Change of Campus per TASK0070349 – Added a message informing students that their shopping carts will be "cleaned out" if approval of their request is received. And the process that does that “clean out” **(Top Ten – Notifications)**
  + Fix for incorrect messaging from Schedule Builder
  + Update to Starfish interface to include NDEG students
  + Update to interface for Worklion Student Status to include effective dating
  + Addition of admissions views on disaster recovery database used by colleges
* Public website set for release Thursday, February 22

**In progress**

* Work Center for classroom schedulers; work center for financial aid intake delayed due to Student Aid request for additional navigations
* Response to data request from ARRSA pertaining to students assessed late fees in excess of $250
* Adding LionPATH jobs to Control-M scheduling system
* Gathering/refining requirements for admissions piece Early Admissions/Early Awarding to determine resource needs; also working on post-awarding communications piece for Student Aid.
* Ongoing work on transfer credit, Courseleaf, early admission/early awarding, SHIP requests
* Clean-up of unused queries and other code
* Discussions of mobile/fluid strategy

**Upcoming Activities**

* 2/19/18 - Census extract runs
* 2/20/18 - LEAP registration begins