**Completed**

* Completed July 5th bi-weekly release including the following items:
  + New transfer credit tool for public and internal use
  + Interface of class price data to World Campus
  + Fixed bug in Update Academics that erroneously permitted certain students to delete , add or change minors
  + Fix to interface to load Fellowships, Traineeships, and Graduate Assistantships
* Along with OUR, responded to follow-up on audit findings pertaining to grading functionality
* Released grade notifications for students;

**In progress**

* Finishing interviews for three positions: 1 developer, 1 usability expert, and a new business analyst for the Financials Team.
* Completing work or PHEAA grants in preparation for fall 2018
* Working on data integrity issues pertaining to student bio-demo data—specifically loss of University email addresses, missing citizenship data.
* Configuring collection agreement functionality per request of Bursar’s Office;
* Working on tasks related to early admission/early awarding
* Finalizing MOU process which will be partially automated through ServiceNow
* Strategizing solution to excessively large FA\_TERM file
* Planning for user interface changes associated with the upgrade
* Planning for 9.2 upgrade
* Review of backup retention for LionPATH

Upcoming Activities

7/16 – Class roll for summer 2019

7/23 – Calculate tuition for Fall 2018

8/1 – Fall tuition billing

8/1 – UGRD admission application available

8/1 – First generation indicator calculation changed and history changed